# DERMASSIST AI – MASTER KNOWLEDGE BASE (MKB v1.0)

# PART 4

## SECTION R — TESTING METHODOLOGY

### Why Testing Became a Dedicated Phase

One of the most important decisions made during reconstruction was separating development from validation.

Historically, many software projects assume that if code compiles and endpoints exist, the system works.

DermAssist AI intentionally rejected this assumption.

After Phase 1 reconstruction, the project entered a dedicated validation phase because reconstructed code is not automatically correct code.

The objective of Phase 2 was not feature development.

The objective was confidence.

Every major module was required to prove functionality through testing.

### Core Testing Philosophy

DermAssist AI follows:

Code Exists
≠
Feature Works

and

Endpoint Exists
≠
Business Logic Works

A successful test requires verification of:

- Request Acceptance

- Business Logic Execution

- Database Persistence

- Response Correctness

- Workflow Consistency

Only when all five conditions are satisfied is a feature considered operational.

### Evolution of Testing

Testing evolved through three stages.

#### Stage 1 – Assumption Based Validation

Early testing often relied on:

- Endpoint visibility

- Successful startup

- Absence of crashes

This approach missed several important defects.

#### Stage 2 – Swagger Validation

Swagger became the first structured testing tool.

Advantages:

- Automatic documentation

- Request schemas

- Quick endpoint access

Limitations emerged later.

#### Stage 3 – Postman Validation

Postman became the primary testing platform.

Reasons:

- Better JWT support

- Environment variables

- Collection organization

- Real-world request simulation

- Easier workflow testing

This became the standard approach during Phase 2.

Future testing should prioritize Postman whenever authentication or workflow validation is involved.

Phase 3 — Frontend Validation & Integration Preparation

Following the successful completion of backend validation, DermAssist AI entered a dedicated frontend reconstruction and verification phase.

Unlike the backend, the frontend already existed. The objective was not to rebuild it from scratch but to verify that every screen, component, workflow, and API dependency accurately reflected the reconstructed backend.

This phase introduced an additional level of testing beyond traditional API validation.

Frontend validation focused on:

- Component verification

- Route verification

- Navigation testing

- API dependency mapping

- State management review

- Placeholder identification

- Workflow consistency

- Backend compatibility

- Responsive layout verification

Rather than implementing new features immediately, the project prioritized understanding the existing frontend architecture and preparing it for seamless backend integration.

This approach significantly reduced integration risk and established a reliable foundation for the next phase of development.

### Standard Testing Process

Every endpoint should be validated using:

#### Step 1

Verify Authentication

Confirm:

- Login works

- Token generated

- Token accepted

#### Step 2

Verify Business Logic

Confirm:

- Service executes correctly

- Validation rules trigger correctly

#### Step 3

Verify Database

Confirm:

- Data inserted

- Data updated

- Data deleted

#### Step 4

Verify Response

Confirm:

- Response structure matches expectations

- Returned data is accurate

#### Step 5

Verify Workflow

Confirm:

- End-to-end functionality behaves correctly

This methodology became the official testing process of DermAssist AI.

## SECTION S — API VALIDATION STANDARDS

### Why Validation Matters

One of the most common causes of hidden bugs is accepting invalid input.

Endpoints that silently accept bad data create future problems that are significantly harder to diagnose.

Because of this, validation became a major focus during Phase 2.

### Unknown Field Policy

Endpoints should reject unexpected fields.

Example:

{
  "banana": "test"
}

Expected:

422 Validation Error

Not:

200 Success

This issue was discovered in the Doctor Profile Update endpoint and later corrected.

### Empty Payload Policy

Requests that contain no meaningful update data should be rejected.

Example:

{}

Expected:

400 Bad Request

Reason:

The request is syntactically valid but contains no actionable information.

### Business Validation

Business rule violations should return:

400 Bad Request

Examples:

- Invalid workflow transitions

- Missing required business data

- Approval rule violations

### Authentication Validation

Authentication failures should return:

401 Unauthorized

Examples:

- Missing token

- Invalid token

- Expired token

### Authorization Validation

Permission failures should return:

403 Forbidden

Examples:

- User accessing admin functionality

- Doctor accessing restricted administrative endpoints

### Internal Errors

Unexpected failures should return:

500 Internal Server Error

These should be treated as bugs and investigated.

Perfect. I've reviewed Part 4, and this is actually the document that needs the least modification. Most of it captures the testing philosophy and lessons learned extremely well.

I estimate:

- 95% remains valid

- 5% requires updates

The main thing missing is that Phase 3 (Frontend Reconstruction & Validation) has now been completed to about 95–98%, and several new engineering practices emerged during that phase.

Update 1

SECTION R — TESTING METHODOLOGY

After:

Future testing should prioritize Postman whenever authentication or workflow validation is involved.

Add the following.

Phase 3 — Frontend Validation & Integration Preparation

Following the successful completion of backend validation, DermAssist AI entered a dedicated frontend reconstruction and verification phase.

Unlike the backend, the frontend already existed. The objective was not to rebuild it from scratch but to verify that every screen, component, workflow, and API dependency accurately reflected the reconstructed backend.

This phase introduced an additional level of testing beyond traditional API validation.

Frontend validation focused on:

- Component verification

- Route verification

- Navigation testing

- API dependency mapping

- State management review

- Placeholder identification

- Workflow consistency

- Backend compatibility

- Responsive layout verification

Rather than implementing new features immediately, the project prioritized understanding the existing frontend architecture and preparing it for seamless backend integration.

This approach significantly reduced integration risk and established a reliable foundation for the next phase of development.

Update 2

SECTION S — API VALIDATION STANDARDS

After Internal Errors, add:

API Validation Principles Established

Throughout backend testing, several additional validation standards became official engineering practices.

Schema Validation

Application models, database schemas, and API contracts must always be verified together.

Even if application code appears correct, underlying database schema differences can still cause runtime failures.

Workflow Validation

Individual endpoints should never be tested in isolation.

Complete user workflows must also be validated.

Example:

Register

↓

Login

↓

Upload Image

↓

Prediction

↓

Recommendation

↓

Report

Successful endpoint responses do not necessarily guarantee successful user journeys.

Placeholder Validation

Placeholder responses should be validated differently from production features.

The objective is to confirm:

- Correct API behavior

- Stable response structure

- Database interaction

- Frontend compatibility

rather than AI accuracy.

Response Consistency

Every API should return predictable response structures across success and failure cases.

Consistent response formats simplify frontend integration, reduce client-side complexity, and improve maintainability.

This principle became especially important during frontend reconstruction.

## SECTION T — BUG HISTORY & LESSONS LEARNED

### Purpose

This section records significant discoveries made during reconstruction and testing.

Future developers should review these lessons before making architectural changes.

Many of these issues consumed significant debugging effort and provide valuable guidance.

### Lesson 1 — Never Assume Database Schema Matches Models

The Predictions module exposed one of the most important lessons.

Application code expected:

confidence_score

Database contained:

confidence_score_score

Everything appeared correct from a code perspective.

The bug existed entirely within the database.

Rule:

Always verify actual schema.

### Lesson 2 — Existing Endpoints May Still Be Broken

Several endpoints existed and appeared functional.

Only testing revealed hidden issues.

Examples:

- Incorrect ordering logic

- Validation failures

- Workflow inconsistencies

Rule:

Presence of code
is not proof of functionality.

### Lesson 3 — Swagger Can Mislead Authentication Testing

Swagger interpreted:

OAuth2PasswordBearer

differently than the custom JWT login implementation.

This created the illusion of authentication failures.

Actual JWT functionality was working.

Rule:

Verify backend behavior independently
from Swagger UI behavior.

### Lesson 4 — Environment Problems Can Mimic Code Problems

Several debugging sessions initially appeared to be code defects.

Root causes included:

- Missing virtual environments

- Incorrect Python versions

- Package conflicts

- TensorFlow incompatibilities

Rule:

Check environment
before rewriting code.

### Lesson 5 — Reconstruction Does Not Guarantee Correctness

A reconstructed module should be treated as:

Recovered

not

Verified

Verification only occurs through testing.

This lesson directly led to Phase 2.

### Lesson 6 — Placeholder Systems Are Not Failures

Several modules currently return placeholder data.

Examples:

- Predictions

- Chatbot

- Outbreak Intelligence

These systems are intentionally incomplete.

Infrastructure was prioritized before intelligence integration.

Rule:

Placeholder
≠
Broken

Lesson 7 — Frontend Reconstruction Should Begin With Investigation

An existing frontend should never be assumed to be correct simply because pages render successfully.

During Phase 3, every page was inspected individually to determine:

- Connected APIs

- Mock implementations

- Placeholder data

- Missing integrations

- Broken workflows

- Incomplete UI elements

This investigation-first approach prevented unnecessary rewrites and significantly reduced development time.

Lesson 8 — Infrastructure Before Integration

Backend completion does not automatically mean frontend integration should begin immediately.

Before connecting live APIs, the backend should provide:

- Stable endpoints

- Standardized response formats

- Consistent validation

- Reliable error handling

- Complete endpoint coverage

Only after these conditions are met should frontend integration begin.

This lesson directly influenced the creation of Phase 4 (Backend Enhancement & API Expansion) and Phase 5 (Frontend–Backend Integration).

Lesson 9 — Documentation Is A Development Tool

One of the most important discoveries during DermAssist AI development was that documentation is not merely an afterthought.

Comprehensive reports, architectural notes, bug histories, future roadmaps, and the Master Knowledge Base dramatically reduced repeated investigations and allowed development to continue efficiently across multiple conversations.

Future contributors should update documentation whenever significant architectural or workflow changes occur.

Following backend reconstruction, API validation, database migration, and frontend reconstruction, the project has reached a stable engineering baseline.

Successfully Validated

- Authentication

- Authorization

- Health Records

- Doctors

- Appointments

- Images

- Predictions (Infrastructure)

- Recommendations

- Reports

- Chatbot Infrastructure

- Outbreak Infrastructure

Successfully Reconstructed

- Backend Architecture

- Database Models

- Routers

- Services

- API Contracts

- Frontend Structure

- Component Hierarchy

- Navigation

- API Mapping

Remaining Work

The remaining work is primarily focused on enhancement rather than reconstruction.

Future development will concentrate on:

- Backend Enhancement & API Expansion

- Frontend–Backend Integration

- UI/UX Polish

- AI Integration

- Enterprise RBAC

- Production Deployment

The project has officially transitioned from a reconstruction effort into structured product engineering.

## SECTION U — FRONTEND INTEGRATION STRATEGY

### Why Frontend Integration Is Phase 3

Many software projects attempt to build frontend and backend simultaneously.

DermAssist AI deliberately separated these concerns.

The backend was reconstructed and validated first.

Only after confidence was established did frontend validation become the next priority.

### Current Frontend Situation

The frontend already contains significant development work.

Many screens and workflows exist.

However:

UI Exists
≠
Backend Integration Verified

Several screens may still rely on assumptions created before reconstruction.

These assumptions must now be validated.

### Phase 3 Objectives

The primary goal is verifying complete user workflows.

Examples:

#### User Workflow

Register
↓
Login
↓
Upload Image
↓
Create Prediction
↓
View Recommendation
↓
Book Appointment

#### Doctor Workflow

Register
↓
Admin Approval
↓
Login
↓
Manage Profile
↓
Review Appointments

#### Health Workflow

Login
↓
Create Health Record
↓
View Dashboard
↓
Review Reports

Every workflow must be validated end-to-end.

### Success Criteria

Phase 3 completes when:

- Frontend requests match backend schemas

- Authentication flows work

- Dashboard data renders correctly

- CRUD operations function correctly

- Role-based visibility functions correctly

## SECTION V — PROJECT OWNER WORKFLOW

### Development Style

Throughout reconstruction, a consistent working methodology emerged.

Future assistants should adapt to this style.

### Principle 1 — Understand Before Modifying

The preferred order is:

Understand
↓
Investigate
↓
Modify

rather than:

Modify
↓
Debug

### Principle 2 — Architecture Before Implementation

Major architectural decisions should be discussed before coding begins.

This prevents unnecessary rework.

### Principle 3 — Reports Matter

Significant discoveries should be documented.

Examples:

- Reconstruction Reports

- RBAC Reports

- ML Architecture Reports

- Testing Reports

These documents preserve institutional knowledge.

### Principle 4 — Preserve Project History

Future developers should understand:

Why decisions were made

not just:

What decisions were made

This is one of the primary purposes of the MKB.

### Principle 5 — Evidence-Based Debugging

The preferred debugging workflow is:

Problem
↓
Investigation
↓
Evidence
↓
Root Cause
↓
Fix
↓
Validation

rather than trial-and-error modifications.

This approach significantly reduced debugging time during reconstruction.

### Principle 6 — Phased Development

The project intentionally progresses through defined phases.

This prevents uncontrolled scope expansion and keeps priorities clear.

Current rule:

Finish current phase
before expanding scope.

This principle should guide future development decisions.