# DERMASSIST AI – MASTER KNOWLEDGE BASE (MKB v1.0)

# PART 5

## SECTION W — ENTERPRISE RBAC ROADMAP

### Why RBAC Exists

Role-Based Access Control (RBAC) is one of the most important future architectural upgrades planned for DermAssist AI.

During reconstruction and testing, a simplified role model was used:

User
Doctor
Admin

This approach was sufficient for development and API validation.

However, it is not sufficient for a production healthcare platform.

As the system grows, administrative authority must be controlled carefully to prevent accidental privilege escalation and to maintain accountability.

### Current State

The current implementation contains:

User
Doctor
Admin

Admin accounts are currently managed manually through the database.

This approach was intentionally chosen during testing because building a complete governance system would have delayed reconstruction.

### Why This Must Evolve

The current design allows any admin to potentially possess unrestricted authority.

In larger systems this creates several risks:

- Excessive permissions

- Lack of accountability

- Difficult auditing

- Difficult role management

Future healthcare systems require stricter governance.

### Future Hierarchy

The planned hierarchy is:

SUPER_ADMIN
      ↓
ADMIN
      ↓
DOCTOR
      ↓
USER

### Super Admin Responsibilities

The Super Admin represents the highest authority within the platform.

Responsibilities include:

- Creating administrators

- Disabling administrators

- Promoting users

- Demoting administrators

- Managing permissions

- Viewing audit logs

- System-wide configuration

Only a small number of accounts should ever possess this role.

### Admin Responsibilities

Admins focus on operational management.

Responsibilities include:

- Doctor approvals

- Doctor rejections

- User moderation

- Content moderation

- Platform monitoring

Admins should not have authority to create additional admins unless explicitly permitted by Super Admin policies.

### Doctor Responsibilities

Doctors are healthcare providers operating within the platform.

Responsibilities include:

- Managing patient interactions

- Reviewing appointments

- Maintaining profiles

- Participating in consultations

Future versions may allow doctors to access AI-assisted clinical tools.

### User Responsibilities

Users represent patients.

Responsibilities include:

- Maintaining health records

- Uploading images

- Booking appointments

- Viewing reports

- Interacting with AI services

### Industry Best Practice

One important decision already made:

Administrative accounts should generally be disabled rather than deleted.

Reason:

Deletion removes history.

Disabling preserves accountability.

Future audit systems depend on preserving historical actions.

## SECTION X — GOVERNANCE & AUDIT ARCHITECTURE

### Why Audit Systems Matter

Healthcare platforms require traceability.

Future versions of DermAssist AI should be able to answer questions such as:

Who approved this doctor?

Who rejected this doctor?

Who modified this appointment?

Who changed this role?

When did the change occur?

Without audit trails, these questions become impossible to answer.

### Doctor Approval History

Current workflow:

Pending
↓
Approved

or

Pending
↓
Rejected

The current state only stores the latest status.

Future versions should preserve:

- Previous status

- New status

- Timestamp

- Administrator

- Reason

This enables complete approval history.

### Future Audit Tables

Examples:

audit_logs

doctor_status_history

role_change_history

appointment_status_history

These systems are not immediate priorities but should be included before production deployment.

## SECTION Y — ML VISION & MULTIMODAL ARCHITECTURE

### Why The Original ML Approach Was Not Enough

Early versions of DermAssist AI focused on image classification.

Typical workflow:

Image
↓
Classifier
↓
Disease Label

While useful for experimentation, this approach does not replicate how real dermatologists make decisions.

A dermatologist evaluates far more than pixels.

They consider:

- Patient history

- Symptoms

- Progression

- Risk factors

- Context

This realization led to the future multimodal architecture.

### Long-Term ML Goal

DermAssist AI should eventually become:

AI Dermatology Copilot

rather than:

Skin Cancer Classification App

This distinction drives all future ML decisions.

### Future AI Pipeline

The planned pipeline is:

Patient
↓
Image Upload
↓
Lesion Detection
↓
Disease Classification
↓
Patient Context Engine
↓
Risk Assessment Engine
↓
Medical LLM
↓
Clinical Report

Each layer has a specific purpose.

### Layer 1 — Lesion Detection

Purpose:

Locate suspicious regions within an image.

Potential technologies:

- YOLOv11

- RT-DETR

- Grounding DINO

This layer answers:

Where is the lesion?

### Layer 2 — Disease Classification

Purpose:

Identify probable skin conditions.

Potential technologies:

- EfficientNetV2

- ConvNeXt

- Vision Transformers

- Swin Transformers

This layer answers:

What might this lesion be?

### Layer 3 — Patient Context Engine

Purpose:

Add clinical context.

Inputs:

- Age

- Gender

- Health Records

- Allergies

- Medical History

- Symptoms

This layer answers:

What does this prediction mean for this patient?

### Layer 4 — Risk Assessment Engine

Purpose:

Convert model predictions into actionable risk categories.

Example:

Low Risk

Medium Risk

High Risk

This layer improves explainability and usability.

### Layer 5 — Medical LLM

Purpose:

Transform technical outputs into understandable medical explanations.

Responsibilities include:

- Report generation

- Educational explanations

- Patient guidance

- Clinical summaries

The LLM should assist decision-making, not replace doctors.

### Layer 6 — Explainable AI

Future users should be able to understand:

Why did the model make this prediction?

Potential technologies:

- GradCAM++

- ScoreCAM

- Attention Maps

Explainability increases trust and transparency.

### Layer 7 — Longitudinal Tracking

One of the most advanced planned capabilities.

Purpose:

Track lesion evolution over time.

Measurements may include:

- Growth

- Color changes

- Border changes

- Texture changes

- Risk progression

This transforms isolated predictions into ongoing monitoring.

## SECTION Z — CHATBOT & AI ASSISTANT ROADMAP

### Why A Chatbot Exists

The chatbot is not intended to be a general-purpose conversational AI.

Its purpose is to serve as a dermatology-focused assistant.

### Current State

Current implementation:

API Complete
Infrastructure Complete
LLM Not Connected

This allows frontend and backend development to proceed independently of AI model selection.

### Future Responsibilities

The chatbot should eventually:

- Explain predictions

- Explain reports

- Provide skin health education

- Answer dermatology questions

- Guide users through workflows

### Important Limitation

The chatbot should never present itself as a licensed physician.

It should function as:

Decision Support

NOT

Medical Authority

## SECTION AA — OUTBREAK INTELLIGENCE ROADMAP

### Why This Module Exists

Outbreak Intelligence is one of the most unique planned features within DermAssist AI.

Most dermatology applications stop at diagnosis.

DermAssist AI aims to identify broader population-level trends.

### Current State

Current implementation:

Infrastructure Complete

Analytics Engine Pending

### Future Data Sources

Potential inputs:

- Prediction history

- Geographic information

- Seasonal trends

- Appointment patterns

### Future Outputs

Examples:

- Emerging disease alerts

- Regional trend analysis

- Risk maps

- Public health summaries

This system has the potential to evolve into a public-health intelligence layer.

## SECTION AB — ANALYTICS & INSIGHTS ROADMAP

### Why Analytics Matter

Raw data has limited value.

Meaningful insights require aggregation and interpretation.

Future analytics should answer questions such as:

- What conditions are increasing?

- Which regions show unusual trends?

- Which doctors are most active?

- What appointment patterns exist?

### Future Dashboards

Potential dashboards:

- User Dashboard

- Doctor Dashboard

- Admin Dashboard

- Population Insights Dashboard

Each audience requires different metrics.

## SECTION AC — DEPLOYMENT & PRODUCTION READINESS

### Current Status

The project currently operates primarily as a development platform.

The focus has been:

- Reconstruction

- Validation

- Integration

rather than production deployment.

### Production Requirements

Before production release, the platform should include:

- Enterprise RBAC

- Audit Logging

- Monitoring

- Error Tracking

- Backup Strategy

- Security Review

- Performance Testing

### Deployment Philosophy

Production deployment should occur only after:

Backend Stable
+
Frontend Validated
+
AI Integrated
+
Governance Implemented

This reduces operational risk and technical debt.

## SECTION AD — FUTURE FEATURE REGISTRY STANDARD

### Why This Exists

Throughout development, many future ideas, improvements, and enterprise features were discussed.

Without structure, these ideas become difficult to track.

To solve this problem, a standard feature documentation format was adopted.

### Required Format

Every future feature proposal should use:

Feature Name

Purpose

Current Limitation

Recommended Solution

Benefits

Dependencies

Recommended Phase

Priority

Implementation Notes

This ensures consistency across all roadmap discussions.

SECTION AE — CURRENT PRIORITIES & OFFICIAL DEVELOPMENT ROADMAP (v2.0)

Why the Roadmap Was Updated

Since the creation of the original roadmap, DermAssist AI has undergone significant evolution.

The project successfully completed backend reconstruction, backend validation, frontend reconstruction, and comprehensive architectural planning. During this process, it became clear that the original roadmap no longer accurately represented the project's maturity or the logical order of future development.

The updated roadmap separates major engineering concerns into independent phases. This reduces rework, improves planning, simplifies documentation, and provides clear deliverables for every stage of development.

The roadmap below is now considered the official development roadmap for DermAssist AI.

Official Development Order

Phase 1 — Research, Planning & System Design

Status: ✅ Complete

This phase established the project's foundation before implementation began. It included requirement gathering, technology selection, database design, software architecture, UI/UX planning, AI feasibility research, and the creation of the initial project roadmap and Master Knowledge Base.

Phase 2 — Backend Development & Core Platform

Status: ✅ Complete

This phase focused on building the backend infrastructure using FastAPI and PostgreSQL. Core modules such as authentication, user management, doctor management, appointments, health records, image management, reporting, recommendations, and AI infrastructure were implemented and validated.

Phase 3 — Frontend Development, Reconstruction & Integration Preparation

Status: 🟡 95–98% Complete

Rather than building a new frontend, this phase reconstructed and organized an existing React application. Major modules including authentication, dashboards, health records, appointments, predictions, reports, AI Assistant, Smart Queue, and doctor management were validated and prepared for backend integration.

Remaining work includes final frontend quality assurance, settings verification, and Outbreak Intelligence UI validation.

Phase 4 — Backend Enhancement & API Expansion

Status: 🔄 Current Phase

The current focus of the project is strengthening the backend before frontend integration begins.

Primary objectives include:

- Completing all missing REST endpoints

- Standardizing API response formats

- Pagination, filtering, sorting, and search

- Backend performance improvements

- Smart Queue backend

- AI Assistant backend

- Outbreak Intelligence backend

- Analytics APIs

- Notification APIs

- Dashboard improvements

- Settings APIs

- Security improvements

- Logging and validation

This phase will produce a production-ready API contract for the entire platform.

Phase 5 — Frontend–Backend Integration & Application State Management

Status: ⏳ Planned

Once the backend API contract has stabilized, every frontend module will be connected to live backend services.

This phase includes:

- Replacing mock data

- API abstraction layer

- Service layer

- Authentication flow

- State management

- Error handling

- Loading states

- End-to-end workflow validation

By the end of this phase, DermAssist AI should function as a fully integrated application.

Phase 6 — UI/UX Polish & Production Frontend

Status: ⏳ Planned

This phase focuses exclusively on improving the overall user experience after functional integration has been completed.

Work includes:

- Responsive design

- Mobile optimization

- Accessibility improvements

- Performance optimization

- Animations

- Skeleton loaders

- Empty states

- Visual consistency

- Professional design system

The goal is to deliver a polished, production-quality frontend.

Phase 7 — AI, Machine Learning & Medical Intelligence

Status: ⏳ Future

This phase activates the intelligent capabilities of DermAssist AI.

Major objectives include:

- EfficientNet integration

- Lesion detection

- Explainable AI

- Risk engine

- Patient context engine

- Medical LLM

- Smart Queue intelligence

- Outbreak Intelligence analytics

- Longitudinal disease tracking

The platform will evolve from a traditional prediction system into an AI Dermatology Copilot.

Phase 8 — Production Readiness & DevOps

Status: ⏳ Future

Objectives include:

- Docker

- CI/CD

- Cloud deployment

- Monitoring

- Logging

- Security hardening

- Backup strategy

- Developer documentation

- Production infrastructure

Phase 9 — Enterprise Platform, Integrations & Scaling

Status: ⏳ Future

Long-term enterprise objectives include:

- RBAC implementation

- Super Admin governance

- Audit logging

- Hospital integration

- FHIR/HL7 support

- WebSockets

- Redis caching

- Background workers

- Multi-tenant architecture

- Horizontal scaling

- Enterprise dashboards

Current Project Focus

DermAssist AI has officially transitioned from the Reconstruction Era into the Product Development Era.

The immediate objective is to complete Phase 4 by strengthening and standardizing the backend before frontend integration begins.

This approach ensures that the frontend integrates against a mature and stable API rather than an evolving backend, reducing rework and improving long-term maintainability.

Current Progress Summary

| Phase | Status | Progress |
| --- | --- | --- |
| Phase 1 – Research, Planning & System Design | ✅ Complete | 100% |
| Phase 2 – Backend Development & Core Platform | ✅ Complete | 100% |
| Phase 3 – Frontend Development, Reconstruction & Integration Preparation | 🟡 Nearly Complete | 95–98% |
| Phase 4 – Backend Enhancement & API Expansion | 🔄 Current | 0% |
| Phase 5 – Frontend–Backend Integration & Application State Management | ⏳ Planned | 0% |
| Phase 6 – UI/UX Polish & Production Frontend | ⏳ Planned | 0% |
| Phase 7 – AI, Machine Learning & Medical Intelligence | ⏳ Future | 0% |
| Phase 8 – Production Readiness & DevOps | ⏳ Future | 0% |
| Phase 9 – Enterprise Platform, Integrations & Scaling | ⏳ Future | 0% |

This update preserves 100% of the valuable future architecture already present in Part 5 while updating only the roadmap to reflect the current state of the project. It fits naturally into the existing document without disrupting the RBAC, ML, AI Assistant, or enterprise planning sections.